Personal Portfolio Website

Planning, Tech Stack & Multi-Agent Build Plan

A futuristic, extensible showcase for your coding projects

Prepared for use with Claude Code — upload this document to begin the build

# 0. Purpose & How to Use This Document

This document is both a planning reference and an executable brief. Section A is a fill-in-the-blank information template — complete it with your details before starting the build. Sections B through F define the recommended tech stack, architecture principles, the multi-agent build plan, and the Git branching/integration flow. Section G is a direct instruction block written for Claude Code: when this file is uploaded to a Claude Code session, that section tells it how to read the rest of the document and execute the build using five parallel agent roles.

Workflow: (1) Fill in Section A below. (2) Save this document. (3) Upload it into a Claude Code project folder (e.g. a fresh git repo). (4) Ask Claude Code to follow Section G. Claude Code will orchestrate the five agents described in Section D, following the branching strategy in Section E.

# A. Information Template — Please Fill In

Complete each field below. Leave anything unknown blank — Claude Code will ask follow-up questions or use sensible defaults where a field is empty.

## A.1 Personal / Brand Information

- Full name / display name:

- Professional tagline (one sentence):

- Short bio (2–4 sentences):

- Location (optional, city/country level):

- Email address for contact form / mailto:

- Social / profile links (GitHub, LinkedIn, X/Twitter, other):

- Resume/CV file (attach separately, or note where Claude Code can find it):

- Headshot or avatar image (attach separately, optional):

## A.2 Project Inventory

For each past project, copy this block and fill it in. Add as many as you like — the site structure is designed so new entries are just new blocks like this, no code changes required.

| Project title |  |
| --- | --- |
| One-line summary |  |
| Full description |  |
| Tech stack used |  |
| Your role |  |
| Timeframe |  |
| Live link (if any) |  |
| Repo link (if any) |  |
| Screenshots / media | (attach separately, note filenames here) |
| Status | Active / Archived / In progress |
| Highlight? (feature on homepage) | Yes / No |

Duplicate the table above for each additional project. If you have 5+ projects, a spreadsheet or CSV works too — just tell Claude Code where to find it.

## A.3 Visual & Brand Preferences

- Color palette direction (e.g. dark neon, deep navy + electric blue, monochrome + one accent):

- Preferred fonts, if any (or "open to suggestions"):

- Existing brand assets (logo, color hex codes):

- Inspiration sites/links (paste 2–5 URLs of sites whose feel you like):

- Light mode, dark mode, or both:

- Overall tone: minimal / bold / playful / corporate / experimental:

## A.4 Content Assets

- What you already have: resume, screenshots, GIFs/demo videos, icons, etc.:

- What you still need to produce or gather:

## A.5 Domain & Hosting

- Do you already own a domain? If yes, which registrar:

- Preferred hosting platform, if any preference:

- Analytics needed? (e.g. Plausible, GA4, none):

## A.6 Required Pages / Sections

- Home / landing

- Projects (gallery + individual project detail pages)

- About

- Contact (form, mailto, or both)

- Resume download

- Blog (optional — yes/no):

- Other pages/sections you want:

## A.7 Non-Negotiables / Things to Avoid

- Anything you explicitly do NOT want (e.g. no autoplay video, no cluttered animations, no light backgrounds):

# B. Recommended Tech Stack

This stack is chosen to support a smooth, animation-rich "futuristic" feel while staying easy to extend with new projects and easy for multiple agents to work on in parallel without stepping on each other.

## B.1 Core Stack

| Layer | Choice | Why |
| --- | --- | --- |
| Framework | Next.js 14+ (React, App Router) | File-based routing, static generation for fast loads, first-class Vercel support, large ecosystem |
| Language | TypeScript | Type safety across a multi-agent build reduces integration bugs |
| Styling | Tailwind CSS + CSS variables | Rapid, consistent styling; CSS variables allow a centralized design-token theme |
| Animation / Motion | Framer Motion (+ optional GSAP for scroll-driven sequences) | Smooth page transitions, micro-interactions, and scroll effects for the "futuristic" feel |
| 3D / Background effects (optional) | Three.js / React Three Fiber | Subtle particle fields, gradient meshes, or shader backgrounds if desired |
| Content layer | MDX or structured JSON/TS data files | Adding a project = adding one data entry, not editing components |
| Icons | Lucide React | Consistent, lightweight icon set |
| Forms | React Hook Form + a form endpoint (Formspree/Resend) or serverless function | Working contact form without a backend |

## B.2 Infrastructure & Quality

| Layer | Choice | Why |
| --- | --- | --- |
| Hosting | Vercel | Native Next.js support, instant preview deployments per branch/PR |
| CI/CD | GitHub Actions -> Vercel | Automated checks on every PR, preview URL per branch, auto-deploy on merge to main |
| Testing — unit | Vitest | Fast unit tests for components and utilities |
| Testing — E2E | Playwright | Cross-browser tests of real user flows (navigation, contact form, project detail pages) |
| Testing — quality gate | Lighthouse CI | Enforces performance, accessibility, and SEO budgets on every build |
| Linting/formatting | ESLint + Prettier | Consistent code across all five agents |
| Optional CMS | Sanity or Contentful | Only if you want to edit project content later without touching code at all |

## B.3 Why This Supports Parallel Agent Work

- Clear separation of concerns: layout/structure, content data, and styling/motion live in different files by design (App Router layout files, /data content files, Tailwind config + component-level motion props).

- TypeScript interfaces for project data act as a contract between the Structure Agent and the Content Agent.

- Tailwind + CSS variables act as a contract between the Structure Agent and the UI/UX Agent — components reference tokens, not hardcoded styles.

- CI/CD and Testing agents work against the same repo without touching feature code, only config/workflow/test files.

# C. Architecture Principles for Extensibility

## C.1 Data-Driven Projects

Every project on the site is one object in a typed data file (e.g. /data/projects.ts). Adding a new project never requires touching a component. Example shape:

{ slug, title, summary, description, techStack[], role, timeframe, liveUrl?, repoUrl?, images[], status, featured }

## C.2 Design Token System

Colors, spacing, border-radius, motion durations/easings, and typography scale are defined once as CSS variables / Tailwind theme extensions. Components consume tokens; no component hardcodes a hex value or a raw ms duration. This lets the UI/UX Agent re-theme the entire site by editing one file.

## C.3 Component Composition Rules

- Layout primitives (Section, Container, Grid, Stack) live in /components/layout and are owned by the Structure Agent.

- Content-bearing components (ProjectCard, ProjectDetail, AboutBlock) are owned jointly by Structure (skeleton) and Content (copy/data) agents.

- Motion wrappers (FadeIn, PageTransition, HoverTilt) live in /components/motion and are owned by the UI/UX Agent — other agents import them but do not edit them.

- No agent edits another agent's owned directory directly; changes are requested via PR comment or a shared "interfaces" doc.

# D. Multi-Agent Implementation Plan

The build is split across five agents that can work largely in parallel once the initial scaffold and shared interfaces (design tokens + project data schema) are established. Each agent has a defined scope, file ownership, and handoff points.

## 1. Structure Agent

Scope: Next.js App Router setup, routing, page skeletons, layout primitives, semantic DOM structure, base component shells (without final styling), navigation, project data schema (TypeScript types).

Owns (files/folders): /app routes, /components/layout, /data/projects.ts (schema only), /lib/types.ts

Does not touch: Visual styling details, animation implementation, CI workflow files, test files

Hands off to: Empty-but-typed component shells to Content Agent; DOM hooks/class names to UI/UX Agent

## 2. Content Agent

Scope: Populates project data entries from Section A.2, writes About/Home copy, metadata & SEO tags (title, description, OpenGraph), alt text for images, resume/contact info wiring.

Owns (files/folders): /data/projects.ts (entries), /data/site-content.ts, metadata exports per route

Does not touch: Component structure/layout, styling, CI/CD, test files

Hands off to: Populated content to Structure Agent's shells; content structure notes to UI/UX Agent for any layout edge cases (e.g. long titles)

## 3. UI/UX Agent

Scope: Design tokens (colors, type scale, spacing, motion curves), Tailwind theme config, component styling, Framer Motion transitions/micro-interactions, responsive breakpoints, dark/light theming, accessibility of visual states (focus rings, contrast).

Owns (files/folders): /components/motion, tailwind.config, /styles, visual className application across components

Does not touch: Routing/page structure, project data content, CI/CD, test logic

Hands off to: Finished visual/motion layer applied on top of Structure Agent's shells; design tokens shared as the contract other agents style against

## 4. CI/CD Agent

Scope: GitHub Actions workflows, Vercel project config, environment variables, preview deployments per PR, production deploy on merge to main, build caching/optimization.

Owns (files/folders): /.github/workflows, vercel.json, environment config docs

Does not touch: Application code, component logic, content, tests (consumes test agent's scripts, doesn't write them)

Hands off to: Working pipeline that runs Testing Agent's suite on every PR and blocks merge on failure

## 5. Testing Agent

Scope: Unit tests (Vitest) for components/utilities, E2E tests (Playwright) for key flows (navigation, project detail view, contact form submission), Lighthouse CI performance/accessibility budgets.

Owns (files/folders): /tests, /e2e, lighthouserc config

Does not touch: Application source code (writes tests against it, doesn't modify features to make tests pass — reports issues instead)

Hands off to: Test suite consumed by CI/CD Agent's pipeline; bug reports back to the owning agent

# E. Git Branching & Integration Flow

## E.1 Branch Structure

| Branch | Purpose |
| --- | --- |
| main | Production. Always deployable. Protected — only updated via merge from integration. |
| integration | Shared branch where all five agent branches are merged and validated together before hitting main. |
| feature/structure | Structure Agent's working branch. |
| feature/content | Content Agent's working branch. |
| feature/ui-ux | UI/UX Agent's working branch. |
| feature/ci-cd | CI/CD Agent's working branch. |
| feature/testing | Testing Agent's working branch. |

## E.2 Merge Order & Rationale

Because later agents build on earlier agents' output, merges into integration happen in this order:

- 1. feature/structure -> integration — establishes routes, layout primitives, and the typed data schema everything else depends on.

- 2. feature/content -> integration — fills the schema with real data; can start in parallel with Structure once the schema shape is agreed, but merges after Structure to avoid type mismatches.

- 3. feature/ui-ux -> integration — styles and animates the now-populated components; can also develop in parallel from day one against mocked data, merges third.

- 4. feature/testing -> integration — writes tests against the now-complete app; can scaffold test files early in parallel, merges fourth so tests run against real structure/content/styling.

- 5. feature/ci-cd -> integration — wires the pipeline last so it can pick up the real test suite and build correctly; can scaffold workflow files early in parallel, merges last.

In practice, all five branches are created and worked on simultaneously from day one ("parallel" work). The merge order above only governs the sequence of merging into integration, so that each merge has what it needs already present. Agents build against the agreed schema/token contracts, not against each other's finished output.

## E.3 PR & Review Checkpoints

- Each agent opens a PR from its feature branch into integration.

- CI (once CI/CD Agent's workflow is scaffolded) runs lint + unit tests + build on every PR into integration.

- A short review checkpoint after each merge: confirm the app still builds and routes render before the next agent's branch is merged.

- After all five are merged into integration, run the full Playwright + Lighthouse CI suite once more on integration.

- Open one final PR: integration -> main. This triggers the production deploy.

## E.4 Conflict Resolution

- File ownership boundaries (Section D) are designed so agents rarely touch the same files.

- Shared contract files (design tokens, project data types) are edited only during the initial scaffold step, then treated as stable — changes after that go through a quick note in the PR description so other agents can adjust.

- If a genuine conflict occurs (e.g. two agents touch a shared component), the agent merging later rebases onto integration and resolves before opening the PR.

# F. Build Timeline / Phases

| Phase | What happens | Agents active |
| --- | --- | --- |
| 0. Scaffold | Repo init, Next.js + TS + Tailwind setup, design token skeleton, project data schema agreed | Structure (lead), all others consult |
| 1. Parallel build | Each agent builds against the shared contracts on its own branch | All five, in parallel |
| 2. Sequential integration | Merge into integration in the order defined in E.2, with a build check after each | All five (as merges land) |
| 3. Full validation | Full E2E + Lighthouse CI run against integration | Testing, CI/CD |
| 4. Ship | integration -> main, production deploy | CI/CD |
| 5. Extend | New projects added via data entries only; no structural changes needed for routine updates | Content (primarily) |

# G. Direct Instructions for Claude Code

The paragraphs below are written to be read and executed directly by Claude Code. If you are Claude Code reading this file: follow these steps in order.

### Step 1 — Read inputs

- Read Section A of this document in full. If any field is blank, ask the user for it before proceeding, or note a reasonable default and flag it clearly in your first response.

- Read Sections B and C as the binding technical spec for the stack and architecture — do not substitute a different framework or styling approach without checking with the user first.

### Step 2 — Scaffold (Phase 0)

- Initialize a Next.js + TypeScript + Tailwind project.

- Create the design token skeleton (CSS variables / Tailwind theme extension) and the project data TypeScript interface described in Section C.

- Commit this scaffold to main, then create the six branches listed in Section E.1 (integration + five feature branches).

### Step 3 — Run five agent roles in parallel

- Adopt each of the five agent roles defined in Section D in turn (or run them as separate sub-tasks/sessions if your environment supports parallel execution). Each role works only within its file ownership boundaries and against its branch.

- Structure Agent: build routes, layout primitives, and empty typed component shells.

- Content Agent: populate /data/projects.ts from Section A.2, and site copy from A.1/A.6.

- UI/UX Agent: implement design tokens, styling, and Framer Motion interactions per Section A.3's preferences.

- CI/CD Agent: scaffold GitHub Actions + Vercel config.

- Testing Agent: scaffold Vitest/Playwright/Lighthouse CI config and write tests against the emerging app.

### Step 4 — Integrate

- Merge feature branches into integration in the order given in Section E.2, verifying the build after each merge.

- Run the full test suite against integration.

### Step 5 — Ship & report

- Open the integration -> main PR and deploy.

- Report back to the user: what was built, any Section A fields that were defaulted and should be revisited, and how to add a new project going forward (edit one data entry).

End of instructions for Claude Code.